SecurePAM

13-Member Team Work Distribution & Project Execution Plan

Risk-Adaptive Privileged Access Management Platform

# 1. Project Overview

SecurePAM is a self-hosted, risk-adaptive Privileged Access Management (PAM) platform for controlled privileged access to Windows systems through RDP, Linux/Unix systems through SSH, and internal web applications through HTTP/HTTPS. It combines identity, RBAC, policy evaluation, contextual risk scoring, approval workflow, Just-In-Time (JIT) access, OpenBao secret management, gateway-controlled access, session recording, audit logging, and SIEM integration.

# 2. Core Architecture

| Area | Major Components | Purpose |
| --- | --- | --- |
| Control Plane | FastAPI, RBAC, Assets, Applications, Policies, Risk, Approval, JIT | Makes access decisions and manages privileged access. |
| Data Plane | OpenBao, Guacamole, SSH Gateway, NGINX, Isolated Browser | Executes controlled access to protected resources. |
| Security Operations | Recording, Audit, Wazuh, Prometheus/Grafana | Provides evidence, monitoring, detection, and accountability. |

# 3. End-to-End Security Flow

User authenticates through the identity layer.

SecurePAM identifies the requested asset/application and protocol.

RBAC verifies that the user may request the access.

Policy Engine evaluates the applicable policy.

Risk Engine calculates an explainable risk score.

SecurePAM determines approval, MFA, recording, and JIT requirements.

An authorized approver approves or rejects when required.

JIT creates a temporary server-enforced authorization grant.

OpenBao provides controlled access to credentials when required.

The appropriate gateway establishes RDP, SSH, or web access.

Session activity is recorded and audited.

Security events are sent to the SIEM/SOC layer.

JIT expiry or session termination revokes privileged access.

# 4. 13-Member Team Structure

| Member / Role | Primary Responsibility | Major Deliverables |
| --- | --- | --- |
| 1 — Technical Lead / System Architect / Integration Owner | Overall architecture, API contracts, security architecture, integration, code review, deployment, final demo and documentation. | Master architecture; integration; security review; deployment; final demo. |
| 2 — Backend/API Lead | FastAPI platform, common backend infrastructure, validation, pagination, errors, database integration and API standards. | FastAPI core; shared dependencies; OpenAPI; backend utilities. |
| 3 — Identity & RBAC Engineer | Keycloak/OIDC, MFA, identity lifecycle, role mapping, token validation and authentication integration. | Keycloak realm/client; OIDC; MFA; role mapping. |
| 4 — Assets & Applications Engineer | Privileged infrastructure and internal web application resource management. | Asset CRUD; application CRUD; target metadata; protocol/environment/criticality. |
| 5 — Policy Engine Engineer | Policy definition, storage and centralized policy evaluation. | PolicyEvaluator; role/environment/protocol/duration/approval/MFA/recording/JIT rules. |
| 6 — Risk Engine Engineer | Explainable deterministic risk-adaptive access. | Risk factors; scoring; risk levels; explanations. |
| 7 — Approval & JIT Engineer | Approval workflow and temporary privileged authorization. | Approval state machine; self-approval prevention; JIT grant/expiry/revocation/validation. |
| 8 — OpenBao / Secrets Engineer | Secrets management and credential lifecycle. | OpenBao; secret paths; policies; references; secure retrieval. |
| 9 — RDP Gateway Engineer | Windows privileged access through Apache Guacamole/guacd. | Windows target; RDP; Guacamole; JIT; credential injection; session lifecycle. |
| 10 — SSH Gateway Engineer | Linux/Unix privileged access and terminal sessions. | SSH gateway; Linux target; JIT; terminal recording; command events. |
| 11 — Web Gateway & Browser Isolation Engineer | Controlled HTTP/HTTPS access and isolated browser mode. | NGINX; registered applications; SSRF-safe routing; Chromium/Xvfb/noVNC/websockify/FFmpeg. |
| 12 — Session Recording & Audit Engineer | Session evidence, recordings, audit trail and forensic-friendly metadata. | RDP recordings; SSH logs; web metadata; retention; session timeline. |
| 13 — SIEM / SOC / Monitoring Engineer | Security monitoring, Wazuh integration and observability. | Wazuh; detections; alerts; Prometheus/Grafana; health monitoring. |

# 5. Detailed Responsibilities

## Member 1 — Technical Lead / System Architect

Maintain the master architecture and ensure all subsystems follow the same security model.

Define API contracts, database boundaries, service interfaces and integration rules.

Review security-sensitive changes involving authentication, authorization, JIT, secrets, gateways and SSRF.

Own integration testing, deployment architecture, final demonstration and technical documentation.

Maintain the master flow: Identity → RBAC → Access Request → Policy → Risk → Approval → JIT → OpenBao → Gateway → Target → Recording → Audit → Wazuh.

## Member 2 — Backend/API Lead

Maintain FastAPI structure and API versioning.

Provide shared dependencies, validation, error handling, pagination, filtering and sorting.

Maintain SQLAlchemy/Alembic integration and backend standards.

Define common response/error formats and OpenAPI conventions.

## Member 3 — Identity & RBAC

Deploy and configure Keycloak, OIDC/OAuth2 and MFA/TOTP.

Configure clients, groups and role mapping.

Validate identity tokens securely.

Maintain ADMIN, OPERATOR, APPROVER and AUDITOR role mapping.

Keep authentication separate from SecurePAM PAM authorization.

## Member 4 — Assets & Applications

Manage registered Windows/Linux/network assets and internal web applications.

Maintain environment, criticality, hostname, protocol and policy associations.

Ensure web targets are registered resources and cannot be selected through arbitrary user-supplied URLs.

Provide resource information required by Policy, Risk, JIT and gateways.

## Member 5 — Policy Engine

Create a centralized PolicyEvaluator service.

Evaluate role, environment, protocol, duration, business hours, allowed days and target restrictions.

Determine approval, MFA, recording and JIT requirements.

Keep policy decisions centralized rather than duplicating logic in API routes or frontend code.

## Member 6 — Risk Engine

Build deterministic and explainable risk scoring.

Maintain configurable risk factors and weights.

Calculate LOW, MEDIUM, HIGH and CRITICAL levels.

Return factor-by-factor explanations.

Document that weights are project-specific, not industry-standard.

## Member 7 — Approval & JIT

Implement approval queue and state transitions.

Prevent requester self-approval.

Implement JIT grant creation, validation, revocation and expiry.

Enforce maximum duration server-side.

Expose reusable JIT validation for RDP, SSH and web gateways.

## Member 8 — OpenBao

Deploy OpenBao in the development/lab environment.

Create secret paths and access policies.

Implement SecretProvider using OpenBao as the real provider.

Ensure SecurePAM stores references rather than raw credentials.

Prepare secure credential retrieval for gateway integrations.

## Member 9 — RDP

Deploy Windows target and Apache Guacamole/guacd.

Integrate RDP session creation with SecurePAM authorization and JIT validation.

Prepare credential injection using OpenBao.

Provide session metadata to recording/audit.

## Member 10 — SSH

Deploy Linux target and SSH gateway.

Integrate SSH access with JIT validation.

Implement browser terminal if selected.

Record terminal input/output and security-relevant commands.

Send session metadata and events to audit.

## Member 11 — Web Gateway & Browser Isolation

Implement NGINX-based standard web proxy access.

Only route to registered applications; never implement an arbitrary URL proxy.

Maintain SSRF defenses and target allowlisting.

Implement isolated Chromium mode for high-risk applications.

Integrate Xvfb, noVNC, websockify and FFmpeg as appropriate.

## Member 12 — Recording & Audit

Maintain recording metadata and session timelines.

Support RDP visual recordings, SSH terminal logs, standard web metadata and isolated-browser recordings.

Protect recordings using RBAC and non-public storage.

Audit access to recordings and support retention/integrity.

## Member 13 — SIEM/SOC

Deploy Wazuh and integrate structured SecurePAM security events.

Create detection rules and alerts for suspicious privileged activity.

Integrate Prometheus/Grafana for platform health.

Monitor API, database, Redis, OpenBao and gateway health.

Create SOC-oriented dashboards.

# 6. Module Dependency Matrix

| Module | Owner | Primary Dependencies | Purpose |
| --- | --- | --- | --- |
| Backend/API | M2 | All modules | Shared API/service conventions |
| Identity/RBAC | M3 | M2, M1 | Authentication and authorization |
| Assets/Applications | M4 | M2, M5, M6, M9, M10, M11 | Target metadata |
| Policy Engine | M5 | M4, M6, M7 | Access policy |
| Risk Engine | M6 | M4, M5, M7 | Risk decision |
| Approval/JIT | M7 | M5, M6, M8, M9, M10, M11 | Temporary authorization |
| OpenBao | M8 | M7, M9, M10, M11 | Credential retrieval |
| RDP | M9 | M7, M8, M12 | Windows access |
| SSH | M10 | M7, M8, M12 | Linux/Unix access |
| Web Gateway | M11 | M4, M7, M8, M12 | Web access |
| Recording/Audit | M12 | M9, M10, M11, M13 | Evidence |
| SIEM/Monitoring | M13 | M12, M2, M3, M8, gateways | Detection/observability |

# 7. Development Waves

## Wave 1 — Control Plane

Members 1–7: Identity, RBAC, assets, applications, policies, access requests, risk, approval and JIT.

## Wave 2 — Secrets

Member 8: OpenBao and credential references/retrieval.

## Wave 3 — Remote Access

Members 9–11: RDP, SSH and web gateway/isolated browser.

## Wave 4 — Evidence

Member 12: Session recording, audit and evidence management.

## Wave 5 — SOC

Member 13: Wazuh, detection, alerting, Prometheus/Grafana and monitoring.

# 8. Standard Module Interfaces

Downstream gateways must not reproduce Control Plane authorization logic. They consume standardized decisions and use a shared JIT validation service.

## Access Decision Example

{
  "request_id": "REQ-001",
  "decision": "APPROVED",
  "risk_score": 72,
  "risk_level": "HIGH",
  "approval_required": true,
  "jit_required": true,
  "mfa_required": true,
  "recording_required": true,
  "expires_at": "2026-10-08T15:30:00Z"
}

## JIT Validation

RDP, SSH and Web Gateway modules should call a common server-side service such as validate_jit_access(user_id, target_id, protocol). They must not implement independent JIT timers or authorization rules.

# 9. Git & Collaboration Workflow

Protect main; do not use it for direct feature development.

Each member works in a feature branch.

Every feature includes tests and documentation.

Pull requests require module-owner review; security-sensitive changes also require Member 1 review.

Authentication, authorization, JIT, OpenBao, gateway and SSRF changes require additional security review.

Contributors run relevant tests/builds before requesting merge.

## Suggested Branches

feature/keycloak

feature/backend-api

feature/assets

feature/policies

feature/risk-engine

feature/approval-jit

feature/openbao

feature/rdp

feature/ssh

feature/web-gateway

feature/session-recording

feature/wazuh

# 10. Definition of Done

Working implementation committed to the correct branch.

Relevant unit/integration tests.

API/technical documentation.

Security considerations documented.

Configuration/setup instructions.

Demo scenario prepared.

No secrets committed to Git.

No frontend-only authorization decisions.

No duplicate security logic in downstream modules.

Integration dependencies documented.

# 11. Final Demonstration Scenario

Operator logs into SecurePAM using Keycloak MFA.

Operator selects a production Windows asset and requests RDP for a limited duration.

SecurePAM evaluates RBAC and policy.

Risk Engine calculates a HIGH risk score and explains the factors.

Approval is requested.

Approver reviews and approves the request.

JIT creates a temporary grant.

OpenBao provides protected credentials without exposing them to the user.

Guacamole establishes the RDP session.

Session recording starts.

Harmless lab administration is performed.

Audit events are generated and Wazuh receives security events.

JIT expires or the session is terminated.

Further access attempts are rejected after expiry.

Auditor reviews the complete request → risk → approval → JIT → session → recording → audit chain.

# 12. Global Security Rules

Never trust frontend authorization decisions.

Never accept requester_id, risk_score, risk_level, policy_decision, approval_required, jit_required or expires_at from the client as authoritative values.

Never store raw privileged credentials in PostgreSQL.

Use OpenBao for secrets; do not build a custom password vault.

Never implement an arbitrary /proxy?url=... endpoint.

Only registered applications may be used as web gateway targets.

All privileged actions must be auditable.

JIT must be enforced server-side.

Users must not approve their own access requests.

Recordings must be protected by authorization and audited when accessed.

Do not implement RDP or SSH protocols from scratch.

Do not commit secrets, tokens, private keys or real production credentials.

# 13. Final Ownership Matrix

| Workstream | Primary Owner | Reviewer / Integration |
| --- | --- | --- |
| Architecture & Integration | M1 | M1 |
| FastAPI/API Platform | M2 | M1 |
| Keycloak/OIDC/MFA | M3 | M1 |
| RBAC | M3 + M2 | M1 |
| Assets | M4 | M2 |
| Applications | M4 | M11 |
| Policy Engine | M5 | M1/M6 |
| Risk Engine | M6 | M1/M5 |
| Approval | M7 | M1 |
| JIT | M7 | M1 + Gateway Owners |
| OpenBao | M8 | M1 |
| RDP/Guacamole | M9 | M7/M8 |
| SSH | M10 | M7/M8 |
| Web Gateway/Browser Isolation | M11 | M7/M8 |
| Session Recording | M12 | M9/M10/M11 |
| Audit | M12 | M1/M13 |
| Wazuh/SIEM | M13 | M1/M12 |
| Monitoring | M13 | M2 |
| Deployment | M1 + M13 | M2 |
| Final Documentation | All members | M1 |

# 14. Project Success Criteria

All 13 members have a measurable technical contribution.

Modules communicate through documented interfaces instead of duplicated logic.

The complete privileged-access lifecycle works end-to-end in a controlled lab.

Privileged credentials are never exposed to the end user.

Risk decisions are explainable.

JIT access is enforced by the backend.

RDP, SSH and web access are controlled through the PAM layer.

Sessions and privileged actions are auditable.

Security events reach the SIEM.

The final project can be demonstrated as one integrated SecurePAM platform.

# 15. Immediate Next Steps

Freeze and tag the Phase 3 baseline.

Protect main and establish the shared Git workflow.

Create feature branches for the module workstreams.

Finalize API/data contracts before parallel implementation.

Begin Phase 4 with Access Requests, Policy Evaluation, Risk Engine, Approval and JIT.

Keep OpenBao and gateway work behind stable Control Plane interfaces.

Schedule weekly integration testing.

Maintain a shared integration environment with representative Windows, Linux and web targets.

SecurePAM — 13-Member Team Execution Plan